## April 15, 2025

Timeline for the “last mile”:

April: Pending:  the release of ECCode

May:

Chris creat testing data from sample data EPS-SG and commercial data, plus PRO data

Jenniffer: you create ARO testing data

June: work with review committee

Side note: need sequence number assigned by WMO bufr team. Therefore, the template needs to be updated accordingly during this review process

TODO:

@Jennifer: contact UCAR for definition of azimuth angle they have used for their data (in bufr)

@Chris: check definition of azimuth angle used in EUMETSAT data

-- ensure the definition of data consistent with the definition defined in the bufr template

@Chris: back up Hui’s google files and also create a team meeting for May 13, 10am Eastern

## Jan 13, 2026:

Update:

Email from Chris:

“After I struggled with getting Harald's sample implementation of the new RO bufr format to work with the development version of the eccodes library, Harald was kind enough to jump in and investigate the underlying issues. He has now confirmed that the bug remains unresolved and will notify ECMWF that the problem persists.

For us, this means that we cannot yet provide sample data for the new bufr specification; at least, I have no other way apart from eccodes to implement a reader or writer for the new format. Thus, I'm afraid the test data set will have to wait for a while longer.”

Email from Hui:

“This bufr template has been discussed in the latest WMO ET  meeting: https://github.com/wmo-im/BUFR4/issues/245#issuecomment-3744635902

They mentioned that this BUFR may be delayed. This is consistent with what we are trying to fix here. “

Email from Harald regarding the bug reconfirmed in eccode:

“I've informed our IT people internally, and maybe tomorrow they will check with ECMWF.

Anybody with an ECMWF account or JIRA access may check the ticket (SD-109692) for updates and register for notifications.  It is supposed to still be open.”

## Jan 7, 2026:

Action item:

- Jennifer got UCAR contact (done)

- Chris: create testing data

- Harald and UCAR (if ok): decode the testing data (iterate with Chris for the testing data creation)

- Jan 21 meeting

- Chris: ask WMO for PR review process if possible

## Dec 15, 2025:

Update from Chris:

“Antoine told me that:

- In February, the WMO branch on Github will be frozen in preparation for the next official release in May 2026.

- If we miss that opportunity, the earliest next formal release would be in November 2026 (me assuming a deadline for us in June or July).

Regarding the sample data:

- Dummy data is fine, and real data is not required. The point is to show that the structure works and that multiple teams can decode the data.

- Feedback from external users - or users not being involved in the generation of the sample data - would be good, but it is not required by the WMO in order to submit the new sequence. He still would like to see it if possible, but it won't be necessary to get things started.

Software:

- I started reading the ecCodes documentation but haven't had time yet to install and try the developer version. Sorry - hopefully later this week... I don't know if I'll have any meaningful results by Wednesday; it may be better to talk again in January.

- Antoine was surprised about the bug in the library; he promised to find out about the release date.

And finally, I would be available on 7 January.”

## Dec 10, 2025:

## WMO bufr team requires testing data. See comments:

## https://github.com/wmo-im/BUFR4/issues/245#issuecomment-3381826517

Chris mentioned the data is needed by end of Jan.

## Chris will try new eccode with python build (since it is not release, have to build everything manually) and see whether it will work out next week or so. Would create a new template based on the bufr discussion back to April. It will give us a way to convert RO related bufr files.

Questions to antoineMerleEUM

-- A sample is enough to show the proposed bufr.

-- Do we need to include all the features we proposed?

-- next possible deadline?

Stig: ROM SAF ROPP group will talk about ROPP after new year. Will talk about the new bufr template.

Harald: Eccode v2.45 next release might be next Jan, with the fix we requested to read new sample data. Current develop version has the fix (not yet released).

TODO

- Chris will ask about Deadline: this one and next possible one

- Chris will check What are needed for this sample data: all the features (including data not available yet?)

- Chris and Harald will work on building updated eccode this week (week of Dec 10)

- Hui: Check again next week (before Christmas) to see where Chris and Harald are for this eccode update

- Jennifer will provide sample data for ARO (- Chris mentioned Harald has a sample data sent on April 21, 2025)

- Hui: Have another meeting in Jan

## Nov 25, 2025:

Email from Chris:

I just had a chat with Antoine Merle, who is feeling responsible for our BUFR request at WMO. He said he would need some test data by the end of December to bring it to the table in the spring round of discussions with the group that decides on this.

Does one of you know which merge request addresses the problem in eccodes, or whether the fix has already been merged into their master? I could then try Harald's code with an unreleased version of the library. Or at least try that...

Thanks a lot,

Chris

Response from Harald, who indicated the PR for the eccode fix at https://github.com/ecmwf/eccodes/pull/375

Therefore: to follow up: testing data by end of Dec.

## Oct 30, 2025:

Email from Harald: “we received the following information later yesterday:

"the issue is now fixed and merged into the develop branch. The fix will be included in ecCodes 2.45.0."” As soon as the fixed version becomes available I should be able to generate test datasets for reports from the various platforms (satellite-based, airborne, ground-based) to see if things work technically.

In parallel we could work on the github issue that Neill opened for us, and implement all experiences and feedback along the way.”

## Jul 26 2024 (Hui email): Proposed Timeline for BUFR format finalization:

## (1) Have a semi-final proposal before the IROWG-10 so we can distribute it for open review. So I strongly suggest we have Jeff and Simon to review this document before IROWG-10. - can we distribute this proposal one week before IROWG-10?

## (2) There will be 4-hour  discussion sessions for working groups (10am-3pm) on Saturday Sept 14. I'll leave this to our group lead (NWP: Neill and Katrin) to shape the discussion time. I am ok if we want to insert a bufr review discussion into this session. Also ok to invite Simon or Jeff (whoever is available) to join us but hard to control the timing given other topics.

## (3) If a side meeting is needed beyond the Sat working group session time, it is ok too. But I would suggest this side meeting limit to key people only so this document can be finalized. Might be a better time to invite Simon or Jeff (whoever is available) to join us. You may have this meeting before Saturday subgroup meeting (before 10am), during NWP group meeting (toward the end), Sunday, or Monday evening (other evenings will end later)

## (4) Present to plenary (Sep 18): last day of the meeting. 20mins. - This is on the agenda already. Last call for review if not yet

## (5) After IROWG-10, we should meet to set up follow-up actions.

## Jul 17, 2024 | bufr template discussion

Attendees: Christian Marquardt Harald Anlauf Hui Shao Jennifer Haase Josep Aparicio Neill Bowler Stig Syndergaard

Notes

- Review latest version : romsaf_bufr_v27.9.docx

- Proposed to invite Simon and/or Jeff for next meeting, Aug 14 (or ask for their availability) (this is the time both Harald and Chris come back from vacation)

Action items

- Set up next meeting Aug 14 (meeting time is now 10am EDT, instead of  9am EDT)

- Jeniffer and Stig will communicate about ARO and meet next week if necessary

- Stig upload the latest version to google folder: romsaf_bufr_v27.9.docx

- Stig contact Simon for next meeting

- Jenniffer contact Jeff to meet with us as well

## Jun 11, 2025 | bufr template discussion

Attendees: Christian Marquardt Harald Anlauf Hui Shao Jennifer Haase

- Created WMO issue https://github.com/wmo-im/BUFR4/issues/245

- Contact UCAR for testing: Jenniffer

- Contact EMC for testing: Hui

- Create RO/PRO data: Christian by Oct 31, 2025

- Create ARO/BRO data: Jenniffer by Oct 31, 2025

## Mar 20, 2024| BUFR discussion

Attendees:   Hui Shao   Neill Bowler Stig SyndergaardChristian Marquardt, Jenniffer Hasse

- Stig: Review v27.5 proposal . Reference for bufr is also available here

Time crement in Local Earth parameters. See Stig’s comment for p29 regarding reference time definition.

P31: Date period 41: See comments in the document from both Stig and Chris

Chris: No unique correspondence between altitude and time. UCAR and eumentsat uses different processing for this. Katrin mentioned the relationship of PRO with impact height

Stig: conclusion is to remove the time increments for this section

P32: 46: should just be RMS

Neill: Estimated error has more flexibility

Chris: Still need a clear description of what was done: STD, RMS, RMSE

Stig: code table

Jeniffer: ground GPS (WMO) uses two different descriptions: path delay, errors

Jeniffer:

Balloon RO, mountain RO will use the same aircraft height?

Stig: mountain RO will have its own section (Jeniffer: could use the same as balloon RO. Will ask whether there is any specific balloon header and will report back)

- Chris: presentation about Meta Data

Time and antenna position

Dubious components: open vs closed loop (team agreed that transition altitude might be needed instead); surface reflections (so far make no difference. No centers are providing this flag); L2/P vs L2C.

Levels: current mostly 247. Should have a recommendation how these levels are being used

- Jenniffer: agreed the APO is near complete, with some comments added into the Steg’s v27.5

- ssy@dmi.dk Will continue update the doc in the following week and ask questions through emails, then the team can review and comments in the following week.

## Feb 21, 2024 | BUFR discussion

Attendees:   Hui Shao   Neill Bowler Stig Syndergaard

Neill: proposed changes incorporating different types of observations we are considering (PRO, aircraft, mountain RO, etc.) as well as other parameters we have discussed. Currently his version ( here) hasn’t merged with Stig’s baseline proposal

Stig: potential to have high-reso refractivity in the future. Should we revisit the bufr table for that purpose?

- Neill: will merge his version with Stig’s and add the updated document into google folder

- Stig: will communicate with Neill on accommodating the potential refractivity reso changes

- Neill: will make changes according to Stig’s feedback

- Chris and Stig (from previous meeting): will review Description of the occultation reference and time offsets, and the PCD flags and suggest changes to Stig’s proposal

- All: need to review what has been proposed and provide feedback

- In a meeting or two (when we are ready), we’ll invite Simon and Jeff Ator (whoever available) to review our proposals

Next meeting will be March 20, 2024.

## Jan 17, 2024 | BUFR discussion

Attendees:Christian Marquardt   Hui Shao Jennifer Haase  Neill Bowler Stig Syndergaard

Notes

- 1. Jennifer: ARO:

Available from dropbox

https://www.dropbox.com/scl/fi/mik0kxp4bpvb7xbamu9vt/2024-01-17_bufr_mtg_v2.pptx?rlkey=i49i3y2ado73035o80qicbqgl&dl=0

or from our google folder:

https://docs.google.com/presentation/d/1N6x1I5VjIA5xNiYQlyRziN4yB_WfrSFK/edit?usp=sharing&ouid=105301976885877071282&rtpof=true&sd=true

Talked to Jeff Ator (who talked to WMO)

Table 3

169 :ID for generating center

Data category: 3 (vertical sounding-satellite)

Bufr data for review: link in the slides

Current use is one bufr profile per message-> (want to have) multiple profiles per message

Additional preceding descriptor for tail number(Chris: similar to subSatID)

Using “missing” for placeholders

(Stig: precise information for central frequency proposed. Chris: Jenniffer may use the current bufr until our new bufr template is ready. Neill: Ionosphere corrected bending angle central frequency should be 0 )

0-02-020: GNSS satellite ID, so it should be kept

No need to include aircraft height (given impact height on top of profile indicates that). Chris: this assumption might not be used by others. May use the receiver satellite information in GNSSRO for this?  On the other hand, this could be added as convention for everyone to follow for ARO data…

- 2. Stig: Diagnostics and refractivity (might be worth discussing with Josep?): proposed (in April doc)

- 3. Jonathan: PRO (No time contributed). Neill talked to Ramon, who mentioned about  vertical coordinate is not settled . Neutral: wave optics; geoOptics for phase shift. Chris: time mapping->impact height ambiguity. Stig: Katrin is working on Operator. Chris: Excess phase on the same impact height as bending angle or something else

- 4. Chris: Description of the occultation reference and time offsets, and the PCD flags: L2C and wave optics. Should mention about transition GeoOptics->wave optics. Neill: uncertainties in diagnostics might be good indicates. Chris: propose to remove such a transition in next ROMEX meeting.

- 5. Neill: Header information. Will dig out past notes

Action items

- All, please use Stig’s last proposal (romsaf_bufr_proposal) as our starting point (available in the google folder)

- Hui: set up a google folder with meeting notes, docs from meetings. Suggest everyone edit the same bufr doc with proposals and comments so that we can have a history of changes

- ROM-SAF forward operator for ROPP2D (Chris, Neill, Stig will talk to Katrin tomorrow during ROM-SAF meeting. Chris will report back whether we need make additional changes to current proposal) https://www.ecmwf.int/en/elibrary/81358-forward-operator-polarimetric-radio-occultation-measurements

3.2 Observations

We use the version V06 of PAZ Level-1B data processed and calibrated at the Spanish Institute of Space

Sciences ICE-CSIC/IEEC (Cardellach et al., 2019). The data are available for download from the ROHPPAZ

website https://paz.ice.csic.es/ upon registration. In this dataset, data for each occultation

event are provided in a separate netCDF file containing time series of the calibrated ΦDP and

the tangent point height along with other relevant data and metadata that includes the azimuth angle at

the “occultation point” (i.e., the point at which the excess phase first becomes greater than 500 m). To

simulate ΦDP with our forward operator we additionally need information on the latitude and longitude

of the tangent point. These data are not included in the PAZ dataset, so we extracted them from the

corresponding UCAR-processed level-2 data.

The ΦDP data measured from PAZ is known to undergo height-dependent systematic errors and the PAZ

dataset provides ΦDP data calibrated with two different approaches, one based on antenna pattern and the

other based on linear regression. In this study we used the ΦDP profile with antenna pattern calibration

(denoted with the variable name dphase_cal_ant in the netCDF files) which was shown in PadullÅLes

et al. (2020) to be more accurate than the linear-regression-based calibration.

- Chris and Stig: will review Description of the occultation reference and time offsets, and the PCD flags and suggest changes to Stig’s proposal

- Regular meeting will be set up (Hui): every 4 weeks from next Wednesday, Next one will be 9am Feb 21.

- Jenniffer: insert her bufr changes into Stig’s proposal (doc will be shared in google folder)

## Feb 21, 2024 | BUFR discussion

Attendees:   Hui Shao   Neill Bowler Stig Syndergaard

Neill: proposed changes incorporating different types of observations we are considering (PRO, aircraft, mountain RO, etc.). Currently his version hasn’t merged with Stig’s, which he will do.

Stig: potential to have high-reso refractivity in the future. Should we revisit the bufr table for that purpose?

- Neill: will merge his version with Stig’s

- Stig: will communicate with Neill on accommodating the potential refractivity reso changes

- Neill: will make changes according to Stig’s feedback

- Chris and Stig: will review Description of the occultation reference and time offsets, and the PCD flags and suggest changes to Stig’s proposal

Next meeting will be March 20, 2024.